DIVISION 01 – GENERAL REQUIREMENTS

01 45 00 – Quality Control

- Construction inspections & testing

  - Tests, inspections, operational checks, documentation

  - PART 3 – Tests

- Punch-out inspection

  - Contractor QC inspection + correction verification

  - PART 3 – Completion Inspection

- Pre-final inspection

  - Government inspection prior to acceptance

  - PART 3 – Pre-Final Inspection

- Final acceptance inspection

  - Required for project closeout

  - PART 3 – Final Acceptance Inspection

- Special inspections

  - Code-required third-party inspections

  - PART 3 – Special Inspections

01 35 26 – Safety Requirements

- Daily egress inspections

  - Daily inspection, weekly reporting

  - Fire Safety – Egress Routes

- Weekly fire safety inspections

  - Entire work area

  - Fire Safety – Hazard Prevention

- Monthly crane / LHE inspections

  - Documented inspections

  - Submittals – LHE Reports

01 57 19 – Temporary Environmental Controls

- Daily environmental compliance inspections

  - Logs + corrective actions

  - Quality Control

- Post-storm inspections

  - Sediment basins, erosion controls

  - Protection of Resources

- Environmental monitoring

  - Air, water, noise per monitoring plan

  - Submittals

01 74 19 – Construction Waste Management

- Pre-work site assessment

  - Waste stream evaluation

  - Quality Assurance

- Daily waste management inspections

  - Ongoing monitoring & documentation

  - Quality Assurance

01 81 13 – Sustainable Construction

- Periodic sustainability inspections

  - Reviewed during job conferences

  - Quality Assurance

01 91 00 – General Commissioning

- Installation inspections

  - System accessibility & compliance

  - Commissioning Description

- Site observation visits

  - CxA inspections during construction

  - Definitions

- Pre-functional inspections

  - Before functional testing

  - Definitions

- Warranty phase inspections

  - Post-occupancy inspections

  - Definitions

- Maintenance documentation

  - O&M manuals incl. inspection & PM procedures

  - Training & Documentation

DIVISION 02–33 – SITE & UTILITIES

02 41 00 – Demolition

- Pre-demolition site survey

  - Inspection of existing conditions

  - Part 1 – Protection

- Daily safety & protection inspections

  - Barricades, fencing, fire protection

  - Part 1 – Protection

- Post-demolition cleanup inspection

  - Resident Engineer approval

  - Part 3 – Cleanup

21 08 00 – Commissioning of Fire Suppression Systems

- Construction inspections

  - Continuous inspection during installation

  - Part 3 – Construction Inspections

- Pre-functional inspections

  - Checklist-based verification

  - Part 3 – Pre-Functional Checklists

- Functional performance testing

  - Witnessed testing

  - Part 3 – Systems Functional Performance Testing

- Maintenance training

  - O&M staff training

  - Part 3 – Training

22 11 00 – Facility Water Distribution

- Hydrostatic inspections

  - Pressure testing prior to concealment

  - Part 3 – Tests

- Sterilization inspections

  - Post-test disinfection verification

  - Part 3 – Sterilization

- As-built inspection documentation

  - Required before final acceptance

  - As-Built Documentation

- Maintenance documentation

  - O&M manuals with inspection procedures

  - Submittals

31 20 00 – Earthwork

- Geotechnical inspections

  - Continuous excavation inspections by Geotech

  - Part 3 – Excavation

- Subgrade inspections

  - Approval before placement of work

  - Part 3 – Excavation Drainage

- Compaction testing

  - Density testing per ASTM

  - Part 3 – Filling and Backfilling

32 05 23 – Cement & Concrete for Exterior Improvements

- Pre-installation inspections

  - Subgrade & forms verification

  - Execution – Preparation

- Field testing

  - Concrete, subbase testing

  - Quality Assurance

- Curing inspections

  - Minimum 7-day curing verification

  - Concrete Curing

32 12 16 – Asphalt Paving

- Plant & equipment inspections

  - Resident Engineer access

  - Section 1.3

- Proof-rolling inspections

  - Subgrade verification

  - Part 3 – Subgrade

- Rolling & compaction inspections

  - Course-by-course approval

  - Part 3 – Execution

32 17 23 – Pavement Markings

- Surface inspection prior to marking

  - COR approval required

  - Preparation

- Post-installation inspection

  - Alignment, thickness, coverage

  - Paint Application

- Maintenance / repair

  - Replace deficient markings

  - Protection & Cleaning

33 08 00 – Commissioning of Site Utility Systems

- Construction inspections

  - Continuous site utility inspections

  - Part 3 – Construction Inspections

- Pre-functional inspections

  - Checklist verification

  - Part 3 – Pre-Functional Checklists

- Functional testing

  - Witnessed testing

  - Part 3 – Systems Functional Performance Testing

- Maintenance training

  - Owner O&M staff

  - Part 3 – Training

33 10 00 – Water Utilities

- Hydrostatic pressure inspections

  - 1.5× working pressure

  - Field Quality Control

- Video inspection

  - Entire pipeline prior to acceptance

  - Field Quality Control

- Disinfection inspection

  - Chlorination verification

  - Execution – Disinfection

- Maintenance access inspections

  - Backflow preventers, valves, hydrants

  - Execution – Backflow Preventers